RECORDING REQUESTED BY
AND WHEN RECORDED MAIL TO:

City of Long Beach

333 W Ocean Blvd.

Long Beach, CA 90802

Attn: City Clerk

(Space Above For Recorder’s Use)

FIRST AMENDMENT TO DEVELOPMENT AGREEMENT

(Riverwalk)

This First Amendment to Development Agreement (“First Amendment”) is entered into this __ day of__________, 2018 pursuant to actions taken by the City Council of the City of Long Beach at its meeting held on _____, 2018, by and between the City of Long Beach, a California Municipal Corporation (“City”) and Riverwalk 131 Group, LLC (“Owner”).  City and Owner hereafter are referred to collectively as the “Parties” and individually as a “Party.”

RECITALS

- City is authorized to enter into development agreements with persons having legal or equitable interests in real property for the development of such property pursuant to Article 2.5 of Chapter 4 of Division I of Title 7 of the California Government Code commencing with Section 65864 (the “Development Agreement Law”), and Article XI, Section 7 of the California Constitution.

- City has enacted an ordinance, incorporated into the Long Beach Municipal Code as Title 21, Chapter 29 that establishes the procedures and requirements for its consideration of such development agreements upon application by, or on behalf of, persons having legal or equitable interests in real property pursuant to the Development Agreement Law and applicable City General and Specific Plans, policies and regulations.

- Owner now owns approximately 10.56 acres of real property in north-central Long Beach just north of the Virginia Country Club between Long Beach Blvd. and Interstate 710, as more specifically described in Exhibit “A-1” and as illustrated in the depiction set forth in Exhibit “A-2” (the “Subject Property”).

- Owner’s predecessor in interest proposed a project for the Subject Property consisting of approximately 131 residential units, a park and a community center (the “Project”), which requires a General Plan amendment, zone change, vesting tentative tract map and a site plan.  The impacts of the Project have been fully analyzed by the Riverwalk Environmental Impact Report (SCH # 2014031011).  On October 15, 2015, the Planning Commission of City, at a duly noticed public hearing, recommended that the City Council certify the EIR (SCH # 2014031011).  The Planning Commission also recommended that the City Council approve the Project’s General Plan amendment, vesting tentative tract map, site plan, and other associated approvals.

- On November 10, 2015 the City Council of City, at a duly noticed public hearing, adopted Resolution RES-15-0138 certifying the Final Environmental Impact Report, SCH # 2014031011 (the “Final EIR”) for the Project and the related Mitigation Monitoring and Reporting Program and also adopted various resolutions and ordinances with respect to the Project (“Project Approvals”).

- On November 10, 2015, after a duly noticed public hearing held pursuant to the Development Agreement Law and City’s Municipal Code, the City Council of City approved the introduction of Ordinance No. ORD-15-0034 (the “Enacting Ordinance”) that approved the original Development Agreement and authorized its execution on behalf of City.  On November 17, 2015, the City Council of City adopted the Enacting Ordinance.

- That certain Development Agreement dated as of December 17, 2015 (as assigned, the “Development Agreement”) was entered into among the City, The Long Beach Project Owner, LLC, and DEM Investment Company.  Thereafter, the previous owners assigned their rights and obligations under the Development Agreement to Riverwalk Builder, LLC.  Subsequently, Riverwalk Builder, LLC assigned its rights and obligations to Owner.

- Over the course of the past year, Owner has been working diligently to implement the Project Approvals and anticipates closing escrow on 48 homes by June of 2018.

- One of the major public benefits set forth in the original Development Agreement was Owner’s agreement to construct and deliver what is described as “Oregon Park” in the original Development Agreement.  A small part of Oregon Park is to be constructed upon real property owned by the County of Los Angeles.  City and County have failed to come to an agreement on the terms for the joint use and maintenance agreement for the County-owned portion of Oregon Park.

- Certain delays in processing and permitting, along with potential delays in delivery of long lead-time components of Oregon Park, have pushed the expected completion date of the City-owned portion of Oregon park into mid-year, 2018.

- Owner has posted bonds for 100% of the onsite and offsite improvements for Oregon Park, has contracted for approximately $3,500,000 of park improvements, and  has funded approximately $1,000,000 of park improvements, permits and consultant work.

- The purpose of this First Amendment to Development Agreement is (i) to provide Owner with additional time within which to complete the park, (ii) reduce the size of the park by removing that portion of the park on County-owned land, and (iii) to change the name of the park from Oregon Park to the C. Molina Park.

AGREEMENT

NOW, THEREFORE, in consideration of the above recitals and of the mutual covenants hereinafter contained and for other good and valuable consideration, the receipt and sufficiency of which is hereby acknowledged, City and Owner hereby amend the Development Agreement as follows:

1.	Recitals Incorporated.  The foregoing Recitals are true and correct and are incorporated herein by reference.

2.	Amendment to Section 1.13:  The term “Oregon Park” is revised to reflect the assigned name “C. Molina Park”, and shall mean only the portion of the park lying within City of Long Beach jurisdiction, and excluding County of Los Angeles owned lands, as further depicted in Exhibit “C-1”.  All references to “Oregon Park” in the Development Agreement are hereby deleted and replaced with “C. Molina Park”.

3.	Amendment to portion of Section 4.14.1, Timing.  Owner shall complete construction of C. Molina Park prior to issuance of the 49th certificate of occupancy for the Project, not including temporary certificates of occupancy for the model homes.  City shall not perform any rough framing inspections for the Project after the issuance of the 48th certificate of occupancy for the Project, not including temporary certificates of occupancy for the model homes, until C. Molina Park is complete.  Completion, for the purposes of starting the 90 day maintenance period, shall mean that (a) all C. Molina Park Offsite Improvements within the City’s jurisdiction are installed, (b) construction items requiring building permits issued by City Building & Safety Department have been inspected and received final approval from City, (c) an initial site walk has been conducted with representatives of the City’s Parks, Recreation and Marine Department, Public Works Department and Owner representatives present to review the C. Molina Park Offsite Improvements and to confirm that such Offsite Improvements and all equipment and systems related thereto are in proper operating order, and (d) an initial punch list has been issued by City staff identifying items in C. Molina Park needing correction.  C. Molina Park Offsite Improvements must be accepted for maintenance by the City prior to the issuance of the 97th certificate of occupancy for the Project, not including temporary certificates of occupancy for the model homes.  City shall not issue any more than 117 building permits for single-family homes within the Project until C. Molina Park has been accepted for maintenance purposes by the City.  Acceptance of C. Molina Park for maintenance purposes means that (a) the park punch list items have been corrected to the satisfaction of the City Public Works and Parks, Recreation and Marine Departments and signed-off, (b) a final site walk has been conducted with representatives of the City Parks, Recreation and Marine and Public Works Departments and the Developer to review the completed punch list items, and (c) Notices of Completion have been filed and recorded in the County Recorder’s office for the C. Molina Park Offsite Improvements.

4.	No Further Amendments.  Except as expressly set forth herein, the provisions of the Development Agreement shall remain in full force and effect.

| [SIGNATURES ON FOLLOWING PAGE] | City: CITY OF LONG BEACH By Patrick H. West City Manager, City of Long Beach |
| --- | --- |
|  | Owner: RIVERWALK 131 GROUP, LLC, a Delaware limited liability company By: _____________________________ LB131 GROUP, LLC A Delaware limited liability company. Its Managing Member By: ______________________________ BRANDYWINE HOMES, a California corporation its Managing Member By: Brett Whitehead Its: President |

EXHIBIT “C-1”

C. MOLINA PARK – CITY AND COUNTY OWNERSHIP

A Notary Public or other officer completing this certificate verifies only the identity of the individual who signed the document to which this certificate is attached, and not the truthfulness, accuracy, or validity of that document.

State of California	)

County of Los Angeles	)

On _________________________, before me, 	,

(insert name and title of the officer)

Notary Public, personally appeared 	, who proved to me on the basis of satisfactory evidence to be the person(s) whose name(s) is/are subscribed to the within instrument and acknowledged to me that he/she/they executed the same in his/her/their authorized capacity(ies), and that by his/her/their signature(s) on the instrument the person(s), or the entity upon behalf of which the person(s) acted, executed the instrument.

I certify under PENALTY OF PERJURY under the laws of the State of California that the foregoing paragraph is true and correct.

WITNESS my hand and official seal.

Signature		(Seal)